Component and Module Test Plan

Robot Control System
Version 1.0

Contents

1. Purpose	2

2. Scope	2

3. Test Objectives	3

4. Test Environment and Tools	3

5. Component-Level Test Cases	4

5.1 robot_system.py – Kinematics & TeleoperationController	4

5.2 mqtt_server.py – Simulator	6

5.3 run_system.py – Web Server	8

5.4 interface.html – Frontend JavaScript	10

6. Integration Test Cases	11

6.1 End-to-End Backend Integration (mqtt_server + run_system)	11

7. Frontend Tests	13

7.1 Smoke Tests (Manual)	13

7.2 Automated Frontend Checks (Optional)	14

8. Test Data & Fixtures	16

9. Acceptance Criteria	16

10. Test Execution Plan & Responsibilities	17

11. Reporting & Traceability	17

12. Regression and Maintenance	18

# 1. Purpose

This document defines the test plan for components and modules within the Live MQTT Robot Control project. It covers unit tests, integration tests, frontend checks, and acceptance criteria for key modules:

- robot_system.py

- mqtt_server.py

- run_system.py

- interface.html JavaScript code

The goal is to ensure that the implementation satisfies the Product and Software Requirements Specifications for the system.

# 2. Scope

In scope:

- Unit tests for backend Python modules

- Component-level integration tests between backend modules

- HTTP interface tests for the web server

- Frontend smoke and behavior tests (manual and optional automated)

Out of scope (this phase):

- Hardware-in-the-loop testing

- Integration with an external MQTT broker

- Performance / load testing beyond basic sanity checks

These will be addressed in future phases.

# 3. Test Objectives

The primary objectives are:

- Verify correctness of kinematics and teleoperation computations.

- Ensure backend command handling enqueues and executes commands correctly.

- Confirm mqtt_live_data.json is written with correct schema and valid data.

- Ensure the frontend updates DOM and canvas without runtime errors.

- Validate system actions (reset_position, diagnostics, update_software, etc.) behave as specified.

Each test case will be linked to the corresponding requirement IDs (FR-xx, SR-xx, PR-xx, etc.).

# 4. Test Environment and Tools

- Runtime: Python 3.8+ (Python 3.9 recommended)

- Test framework: pytest for backend unit and integration tests

- Filesystem: tempfile.TemporaryDirectory for isolated test artifacts

- Browsers: Chrome / Edge / Firefox (latest stable)

- Frontend tools:

  - Manual: DevTools console for error checks

  - Optional: Playwright / Puppeteer for headless browser tests

- CI: Optional GitHub Actions / equivalent to run tests on push / PR

# 5. Component-Level Test Cases

## 5.1 robot_system.py – Kinematics & TeleoperationController

Module under test responsibilities:

- Represent and update robot pose (x, y, θ)

- Compute kinematics updates based on commands

- Map teleoperation inputs (direction, speed, duration) to motion

Unit Tests – Kinematics

TC-RS-001 – Basic Position Update

- Objective: Verify update_position correctly updates x, y for a simple translation.

- Requirements: FR-14, FR-15

- Preconditions:

  - Initial position: (x=0.0, y=0.0, θ=0.0)

- Steps:

  - Call update_position(dx=1.0, dy=0.0, dtheta=0.0)

- Expected Result:

  - New position x = 1.0 ± 1e-6

  - New position y = 0.0 ± 1e-6

  - θ unchanged (0.0)

TC-RS-002 – Rotation Update

- Objective: Verify θ update when a pure rotation is applied.

- Requirements: FR-14, FR-15

- Preconditions: θ = 0.0

- Steps:

  - Call update_position(dx=0.0, dy=0.0, dtheta=π/2)

- Expected Result:

  - θ = π/2 (mod 2π), within float epsilon

  - x and y unchanged

TC-RS-003 – Teleoperation Distance Mapping

- Objective: Validate mapping from teleop speed/duration to displacement.

- Requirements: FR-05, FR-07, FR-08

- Preconditions:

  - TeleoperationController configured with default speed-to-distance mapping

  - Initial pose: (0,0,0)

- Steps:

  - Call controller method to apply “forward” at speed=0.5 for duration=1.0s

- Expected Result:

  - Δx ≈ expected_distance as defined by controller’s internal mapping

  - Position error ≤ defined epsilon

TC-RS-004 – Edge Cases: Negative Speeds & Zero Duration

- Objective: Ensure robustness for invalid / edge inputs.

- Requirements: NFR-02, REL-01

- Preconditions: Controller instantiated

- Steps:

  - Apply command with speed < 0

  - Apply command with duration=0

  - Apply command with very small dt (e.g., 1e-6)

  - Apply command with large dt (e.g., 5–10 s)

- Expected Result:

  - System handles these cases gracefully (no crashes)

  - Either clamps values, ignores command, or logs error according to design

  - Pose never becomes NaN or infinite

## 5.2 mqtt_server.py – Simulator

Responsibilities:

- Maintain the robot state

- Run simulation loop

- Process command queue

- Write mqtt_live_data.json

Unit / Component Tests

TC-MS-001 – Initial State File Creation

- Objective: Verify initial mqtt_live_data.json creation.

- Requirements: FR-01, SR-07

- Preconditions:

  - Use temporary directory as working folder

- Steps:

  - Start mqtt_server in test mode pointing to temp path

- Expected Result:

  - File mqtt_live_data.json is created

  - Contains kinematics.current_position = (0,0,0)

  - Schema matches expected keys

TC-MS-002 – Command Processing: Forward Command

- Objective: Validate queueing and execution of a forward command.

- Requirements: FR-05, FR-08, FR-09, FR-16

- Preconditions:

  - Server running in test mode

- Steps:

  - Enqueue command {direction: "forward", speed: 0.5}

  - Let simulation loop run for N cycles

  - Read mqtt_live_data.json

- Expected Result:

  - current_position.x has increased

  - drive_response contains a success indication and motion details

TC-MS-003 – System Action: Reset Position

- Objective: Ensure reset_position clears pose and path.

- Requirements: FR-11, FR-13, FR-22, FR-23

- Steps:

  - Move robot forward to change pose and add path points

  - Trigger reset action

  - Read mqtt_live_data.json

- Expected Result:

  - current_position = (0,0,0)

  - Path-related statistics (distance, path_points_logged) reset

TC-MS-004 – FIFO Command Queue

- Objective: Verify commands are handled in FIFO order.

- Requirements: FR-08, NFR-02

- Steps:

  - Enqueue commands in order: forward, rotate_left, backward

  - Allow simulation to process all commands

  - Capture intermediate states or logs

- Expected Result:

  - Position & θ changes reflect the exact submitted order

  - No reordering or lost commands

TC-MS-005 – Corrupted Command Payload Handling

- Objective: Ensure robustness against invalid commands.

- Requirements: REL-01, MAIN-03

- Steps:

  - Inject malformed payloads (missing fields, wrong types, invalid direction string)

  - Run simulation loop

- Expected Result:

  - No crash or unhandled exception

  - Invalid commands are logged as errors or ignored

  - State JSON remains valid

## 5.3 run_system.py – Web Server

Responsibilities:

- Serve static files (interface.html, JS, CSS)

- Provide HTTP API endpoints /get_live_data, /send_command, /system_action

Endpoint Tests

TC-RSVM-001 – GET /get_live_data

- Objective: Verify correct response and content type.

- Requirements: API-01, SR-06

- Steps:

  - Start server bound to ephemeral port

  - Issue GET /get_live_data

- Expected Result:

  - HTTP 200

  - Content-Type: application/json

  - Body contains valid JSON with required keys

TC-RSVM-002 – POST /send_command – Valid Payload

- Objective: Ensure valid commands are accepted and forwarded.

- Requirements: API-02, FR-07, FR-08

- Steps:

  - POST {"direction":"forward","speed":0.5}

  - Verify response JSON

- Expected Result:

  - HTTP 200

  - Response: status="SUCCESS"

  - Command enqueued in backend (observable via state or mock)

TC-RSVM-003 – POST /send_command – Invalid Payload

- Objective: Ensure invalid payloads return error responses.

- Requirements: MAIN-03, REL-01

- Steps:

  - POST payload missing direction, or speed out of range

- Expected Result:

  - HTTP 4xx/5xx or JSON status="ERROR" with message

  - No crash in server

TC-RSVM-004 – POST /system_action reset_position

- Objective: Validate web-triggered reset.

- Requirements: API-03, FR-22, FR-23

- Steps:

  - Change pose via earlier commands

  - POST {"type":"reset_position"}

  - Poll /get_live_data

- Expected Result:

  - JSON shows origin pose

  - Response indicates status="SUCCESS"

TC-RSVM-005 – CORS Header Presence

- Objective: Confirm CORS allows browser access if needed.

- Requirements: SR-06

- Steps:

  - Issue request and inspect headers

- Expected Result:

  - Access-Control-Allow-Origin: * (if design requires it)

## 5.4 interface.html – Frontend JavaScript

Responsibilities:

- Poll /get_live_data

- Update DOM and canvas

- Send commands & actions

- Display activity logs, status, and updates

(Most frontend tests are covered in section 7, but key JS helpers/functions can be unit-tested using Jest / similar if you choose.)

# 6. Integration Test Cases

## 6.1 End-to-End Backend Integration (mqtt_server + run_system)

IT-001 – Full Command & Telemetry Flow

- Objective: Validate interaction across backend modules and HTTP layer.

- Requirements: FR-01–FR-09, API-01–API-03, PR-01–PR-03

- Preconditions:

  - Start mqtt_server and run_system using a test harness (temp directory & ephemeral port).

- Steps:

  - POST /system_action reset_position

  - Verify JSON reset via GET /get_live_data

  - POST /send_command forward@50%

  - After a short delay, GET /get_live_data → assert Δx > 0

  - POST /send_command rotate_left@50%

  - After a short delay, GET /get_live_data → assert θ changed

  - POST /send_command forward@50% again

  - GET state and verify combined path & θ are consistent

- Expected Result:

  - Positions and θ evolve consistently with commands (within tolerance)

  - No errors in logs

IT-002 – File Atomicity & Robust Parsing

- Objective: Verify frontend/backend can tolerate mid-write scenarios.

- Requirements: REL-02, SR-08

- Steps (backend-focused):

  - Simulate partial write to a temp file then rename, or forcibly interrupt write

  - Immediately read file from another thread / function

- Expected Result:

  - Reader never sees truncated or invalid JSON (or handles it with retry)

  - No unhandled exceptions

IT-003 – Basic Load & Stability Test

- Objective: Evaluate queue stability under repeated commands.

- Requirements: NFR-02, NFR-03, REL-01

- Steps:

  - Start backend and server

  - Send 50–100 commands at short intervals (e.g., random directions)

  - Monitor for crashes, queue issues, or dropped commands

- Expected Result:

  - System remains responsive

  - No unhandled exceptions

  - Final pose and log count are consistent with number of commands

# 7. Frontend Tests

## 7.1 Smoke Tests (Manual)

FT-001 – UI Load & Console Cleanliness

- Objective: Ensure initial load without errors.

- Requirements: NFR-01, VR-01–VR-05

- Steps:

  - Start backend

  - Open http://localhost:8100/interface.html in Chrome / Edge / Firefox

  - Open DevTools console

- Expected Result:

  - UI renders correctly in dark theme

  - No JS errors (especially no “Cannot set properties of null”)

FT-002 – Polling & Last Update Timestamp

- Objective: Verify periodic updates.

- Requirements: FR-03, FR-04

- Steps:

  - Observe Last: timestamp in top banner

  - Wait several seconds

- Expected Result:

  - Timestamp changes according to polling interval

FT-003 – Command Buttons & Canvas Update

- Objective: Check basic teleoperation from UI.

- Requirements: FR-05, FR-10, FR-12, FR-14

- Steps:

  - Use Forward at 50%

  - Observe movement on canvas (path line and marker)

  - Use Rotate Left at 50%

  - Observe orientation arrow rotate in place

- Expected Result:

  - Path updated appropriately

  - Orientation arrow rotates even if X/Y unchanged

FT-004 – Navigation Between Screens

- Objective: Ensure layout and DOM updates are robust.

- Requirements: NFR-05, FR-19–FR-21

- Steps:

  - Switch between Robot Control and System Status views

  - Trigger “Check for Updates”

  - Observe Last Check timestamps and logs

- Expected Result:

  - No DOM errors

  - System Status data updates without breaking Robot Control view

## 7.2 Automated Frontend Checks (Optional)

FT-005 – JS Lint

- Objective: Static analysis for JS code quality.

- Steps:

  - Run ESLint (or equivalent) on frontend JS

- Expected Result:

  - No critical errors or undefined variables

FT-006 – Headless Browser Scenario

- Objective: Minimal automated end-to-end UI flow.

- Steps:

  - Use Playwright/Puppeteer to load UI

  - Simulate button clicks (Forward, Rotate)

  - Query some DOM elements (e.g., position values)

- Expected Result:

  - DOM updates as expected

  - No runtime errors thrown

# 8. Test Data & Fixtures

- Deterministic command sequences (e.g., forward 0.5 for 1s) for kinematics validation

- Named fixtures in tests/ directory:

  - fixture_temp_dir – temporary directory for JSON/logs

  - fixture_test_server – start/stop HTTP server and simulator

- Use ephemeral ports to avoid conflicts with local dev environments

# 9. Acceptance Criteria

The system will be considered acceptable when:

- All unit tests for robot_system.py, mqtt_server.py, and run_system.py pass.

- Integration flows (IT-001–IT-003) behave as expected within numeric tolerances.

- Frontend smoke tests (FT-001–FT-004) show:

  - No console errors

  - Correct canvas behavior

  - Correct updating of status and timestamps

- System actions, particularly reset_position, reliably clear state and reset pose as per FR-13, FR-23.

# 10. Test Execution Plan & Responsibilities

- Developers

  - Implement unit tests for robot_system.py and mqtt_server.py

  - Provide mocks / helper utilities for integration tests

- QA / Test Engineers

  - Execute integration tests (IT-*), validate against requirements

  - Perform manual frontend smoke tests in all supported browsers

- CI System

  - Run pytest on each commit / PR

  - Optionally run Playwright/Puppeteer suite for smoke checks

  - Publish test results as JUnit XML (or similar)

# 11. Reporting & Traceability

- Each test case (TC-, IT-, FT-) shall be mapped to one or more requirement IDs (FR-, SR-, NFR-, PR-*, etc.) in a traceability matrix.

- Test results from pytest and any JS test runner shall be exported in machine-readable format (e.g., JUnit XML) and attached to CI runs.

- Failures shall be logged in the issue tracker (e.g., GitHub Issues / Jira) with:

  - Test case ID

  - Requirement(s) impacted

  - Steps to reproduce

# 12. Regression and Maintenance

- Any bug fix or new feature must be accompanied by at least one new or updated test case.

- All tests shall be maintained under a tests/ directory, with clear structure:

  - tests/unit/ – module-level tests

  - tests/integration/ – multi-module flows

  - tests/frontend/ – optional UI automation

- CI shall run tests on all new branches and pull requests to prevent regressions.